**Minutes 6 – 20/02/2023 – 1:00 pm**

**People Present:**

* Samuel Lopez-Ferrada
* Ruaid Usmani
* Andrew Chebli
* Luis Ramirez
* Sepehr Mohebbi
* Gabriel Frenette

**Merging the projects**

* Andrew and Sam
  + We will merge into Sam.

**What to talk about for Jimi?**

* Sam’s backend work which we could finish today.
  + Started MongoDB to post login accounts.
  + Sign up page requires work because there are more fields to be added (advised by TA)
  + Update profile is in work

**MongoDB IP addresses**

* We need to add our IPs

**Minutes document**

* Luis will update the minutes for last Thursday.
* Ruaid will post his minutes from 2 weeks ago

**Update:**

* Luis and Andrew are pushing code for login page till Saturday.
* Ruaid will finish his sign-up page with Sam
  + Adding all the fields including education, experience etc.

**Go over the Guidelines for Sprint 2**

* Progress:
  + We will finish the Managing Student Profile
  + We will make major progress on Browsing and Creating jobs
* Issues/User Stories
  + We are lacking on it
  + We need issues, task breakdown, risk assessment etc.
  + Luis will take part of it
* Plan of release
  + We need to show progress for Sprint 1 and Sprint 2
  + Create milestones for Sprint 3 with its user stories
* Commits
* Discussion needs to be updated on the repo
* Testing with Junit
* 3 additional features
  + Search for postings
  + Add job to watchlist/favourites
  + Report postings