**Minutes 8 – 13/03/2023 – 1:30 pm**

**People Present:**

* Samuel Lopez-Ferrada
* Ruaid Usmani
* Andrew Chebli
* Luis Ramirez
* Sepehr Mohebbi
* Gabriel Frenette

**Topics to discuss:**

* Current progress for sprint 3.
* Things that have been worked on since last meeting
* Plan of action

**Notes:**

* Current progress/Work since last meeting:
  + Server.js file was growing too much, so now there’s 3 different files that include the configuration for it.
  + Add, remove, and update the employer and employee
  + Create issues for undocumented commits
* Plan of action:
  + We need to touch up the front-end a little bit.
  + Sign-up form for employer – Luis, Sepehr and Gabriel is assigned to it.
    - Create Issue on github.
    - Follow the model specified in model.js
  + **Focus on sprint 3, too much work not surrounding core features.**
  + Create some kind of way of keep track of who applied to which job postings
    - Keep track of user ID’s that applied to the job posting
    - Keep track of employers and the job postings they created
    - Keep track of employer’s selections of the job posting

**To discuss for next meeting.**

* Discuss final deliverables for sprint 3
* Re-assign who will be working on what for these deliverables.