**Minutes 3 – 13/02/2023 – 1:00 pm**

**People Present:**

* Samuel Lopez-Ferrada
* Ruaid Usmani
* Andrew Chebli
* Luis Ramirez
* Sepehr Mohebbi
* Gabriel Frenette

**Topics to discuss:**

* Organization of the repo
* State of current features
* Other features to implement

**Notes:**

* The repo is a mess right now, because of the fact that we changed framworks twice, we need to reorganize it
  + Figure out how to merge and clean up the repo so that anyone can add to it.
  + Remove unnecessary files that are not needed anymore.
  + Take the time to analyze it this week, next meeting we decide what we keep and what’s going out.
* The progress of the login, registration and the home page are all good.
  + We just need to figure out the merging part
    - We need to make sure that it merges properly.
  + Also adjust some features
    - These will be specified as user stories.
* In addition to the repo being a mess, we are working on features that we have not discussed, we need to :
  + Create according to user stories - document our progress properly
* Other features that we have to consider in the future:
  + Implementation of the database
    - MongoDB
      * Sam will work on this
  + State checking (making sure that only the currently logged in user can edit their own info, etc.)
    - People to be assigned.